PROJECT REPORT

AHA Automobiles Website Funnel

Summary of React/Vite website, Streamlit compatibility OS, Meta tracking, UTM personalization, and GitHub integration

Prepared for: AHA Automobiles / NexCruise project review

Repository: github.com/aaryan1107/ahalandingpage

Current direction: Streamlit compatibility funnel at http://127.0.0.1:8502/

Latest pushed commit: b3c1d6b Add AHA project work report

Prepared on: June 15, 2026

# Executive Snapshot

| Area | Status | Notes |
| --- | --- | --- |
| Main demo direction | Streamlit app | Runs locally at 127.0.0.1:8502 with dynamic AHA/NexCruise funnel content. |
| Static deployment path | React/Vite app | Prepared for Cloudflare Pages using npm run build and dist output. |
| Tracking | Meta Pixel + events | Pixel ID, test event code, lead/tool/WhatsApp/funnel events planned and wired in React. |
| Dynamic source logic | UTM-aware | Hero, lead attribution, and optional brand/model preselection respond to query params. |
| Repository | Pushed to GitHub | All current changes are on main in aaryan1107/ahalandingpage. |

# Project Overview

The AHA Automobiles project was developed as a premium digital marketing funnel for NexCruise by AHA Automobiles. The goal was to create a client-ready experience where users can learn about the product, select their car brand, check compatibility, interact with AHA-specific content, submit callback leads, and continue through WhatsApp.

The project evolved from a basic landing page into a more dynamic compatibility-focused funnel, with Streamlit now treated as the main demo/prototype direction.

# Repository

GitHub repository:

https://github.com/aaryan1107/ahalandingpage

Latest pushed commit:

c2151eb Add UTM-aware Streamlit funnel personalization

Current branch:

main

Working tree status:

Clean

# Major Work Completed

## 1. Initial React + Vite Website

A complete frontend website was created using React and Vite.

Implemented sections included:

Hero section

Dynamic car brand selector

Compatibility checker

Feature cards

Detailed feature tabs

FAQ accordion

Updates/news section

Mini game section

Lead capture form

WhatsApp CTAs

Footer

The React app included responsive layout, dark/light mode, smooth section navigation, and Meta Pixel tracking placeholders.

## 2. Meta Pixel and Event Tracking

Meta Pixel was integrated using the provided Pixel ID:

2687561291629470

Tracking support was added for:

PageView

Lead

Used_Tool

BrandSelected

CheckCompatibilityClicked

CompatibilityFormSubmitted

RequestCallbackSubmitted

WhatsAppClicked

FAQOpened

MiniGameCompleted

The Meta test event code flow was also added:

Default test event code: \1

Can be overridden using URL query param:

`?test_event_code=YOUR_CODE

This was done so events can appear in Meta Events Manager during testing.

## 3. Cloudflare Pages Deployment Setup

The React/Vite app was prepared for Cloudflare Pages deployment.

Recommended Cloudflare Pages settings:

Framework preset: Vite

Build command: \1

Build output directory: \1

Root directory: blank or \1

Production branch: \1

Node version: \1

Important note:

Cloudflare Pages supports the static React build. It does not host the Streamlit app directly.

## 4. Premium React UI Redesign

The React website UI was redesigned after feedback that the earlier version did not feel premium enough.

Changes included:

Removed weak green-heavy visual direction

Introduced premium automotive palette

Used graphite, silver, white, and electric blue styling

Improved spacing, typography, and card design

Added stronger hero messaging

Added dynamic selected-brand context in the hero

Improved brand cards and button styling

Fixed brand logo fallback issue where text appeared behind logos

The React redesign was committed as:

e68878b Upgrade premium automotive UI

## 5. Streamlit Dashboard Prototype

A separate Streamlit app was created as a premium compatibility dashboard/prototype.

Main files:

\1

\1

\1

\1

\1

\1

\1

\1

\1

\1

\1

\1

\1

The Streamlit app runs locally on:

http://127.0.0.1:8502/

## 6. Streamlit Became the Main Direction

After feedback, the Streamlit UI became the final/main project direction.

The old generic EV dashboard content was removed and replaced with AHA/NexCruise-specific content.

Removed demo-style content such as:

Volvo

Tesla

Mercedes

BMW

Generic EV charging language

Replaced with AHA Automobiles content:

NexCruise by AHA Automobiles

Plug-and-play cruise control

Eco / Sport / City modes

Speed governor

No wire cutting

OBD + accelerator pedal coupler

Steering-mounted dial

iCAT certified

30-minute install path

50+ installer cities

Starting price references

7-day trial/support messaging

This work was committed as:

20cc7a7 Integrate AHA funnel into Streamlit UI

## 7. Dynamic Brand-Specific Website Logic

The Streamlit app now supports dynamic brand-specific content.

Brands included:

Tata

Mahindra

Hyundai

Kia

Maruti Suzuki

Toyota

Honda

MG

For each brand, the app includes:

Brand name

Clean logo URL

Accent color

Brand-specific tone

Fleet description

Sample compatible models

Fit confidence

Install notes

Recommendations

Examples:

Tata:

Nexon

Nexon EV

Harrier

Safari

Punch

Altroz

Tiago

Tigor

Curvv

Hexa

Mahindra:

XUV700

Scorpio N

Thar

XUV300

XUV3XO

Bolero Neo

Marazzo

XUV500

The selected brand changes:

Model dropdown

Brand card highlight

Vehicle showcase

Compatibility copy

Assistant recommendations

Lead form context

## 8. Compatibility Workspace

The Streamlit compatibility workspace was built to act like the core funnel engine.

User can select:

Car model

Primary use case

Variant interest

City/region

The app then calculates a fit score and shows:

Fit status

AHA fit score

Pedal coupler review

Cruise behaviour review

Install complexity

Region support

AHA Fitment Assistant recommendations

Statuses include:

Excellent Fit

Needs Review

Limited Fit

## 9. Mini Game

A lightweight automobile-themed game was added:

AHA Cruise Challenge

The game supports:

Start NexCruise

Eco Mode

Sport Mode

AHA Zone

Reset

It updates:

Comfort score

Energy

Current route/mode decision

Feedback message

The purpose is to increase user engagement and support retargeting as an interactive tool event.

## 10. Lead Capture / Callback Funnel

A lead capture section was added in Streamlit.

Fields include:

Full name

Phone number

Car brand

Car model

City

Preferred contact time

Requirement

On submission, the app shows a success message.

Backend/API integration is currently a placeholder. The intended backend path is to send lead data into:

CRM

Google Sheets

Supabase

Email automation

Any AHA lead API

## 11. WhatsApp CTA

WhatsApp CTA links were added using placeholder:

https://wa.me/91XXXXXXXXXX

This should be replaced with the actual AHA Automobiles WhatsApp number before public launch.

## 12. UTM-Based Dynamic Funnel Personalization

UTM logic was added to make the Streamlit funnel dynamic based on traffic source.

Supported query params:

\1

\1

\1

\1

\1

\1

\1

Supported source profiles:

Instagram

Facebook

Meta Ads

WhatsApp

Google

Direct

Example URL:

http://127.0.0.1:8502/?utm_source=instagram&utm_medium=paid_social&utm_campaign=nexcruise_launch&utm_content=reel_01&brand=Mahindra&model=XUV700

This can dynamically:

Change hero headline

Change hero subcopy

Show campaign/source context

Preselect brand

Preselect model

Carry attribution into the lead form

This work was committed as:

c2151eb Add UTM-aware Streamlit funnel personalization

## 13. UI/UX Improvements

The final Streamlit UI was redesigned using the provided inspiration folder:

C:\Users\Aaryan Kansal\Desktop\AHA\one-page-landing-main\inspo

Design direction:

Premium automotive dashboard

Silver/graphite/blue visual palette

Strong typography

Large hero section

Clean card system

Better spacing

Clean brand cards

Premium CTA buttons

Modern glass-style panels

Responsive layout

Reference themes considered:

Automotive product pages

Dashboard-style compatibility tools

Premium car/EV visual language

Appinventiv-style funnel forms

GM-style polished product aesthetic

# Testing and Verification Done

## React/Vite

Verified:

\1 passes

No broken images

Brand selection works

Theme toggle works

No horizontal overflow

Meta Pixel test payload present

## Streamlit

Verified:

Python files compile successfully

Streamlit runs on \1

AHA/NexCruise content appears

Old demo brands removed

Indian brand data appears

Brand logos load

No broken encoding characters

No horizontal overflow

Mahindra/XUV700 dynamic URL works

UTM personalization works

# Current Local Run Commands

## Streamlit Main App

cd "C:\Users\Aaryan Kansal\Desktop\AHA\one-page-landing-main"

python -m streamlit run app.py --server.address 127.0.0.1 --server.port 8502 --server.headless true

Open:

http://127.0.0.1:8502/

## React/Vite Static Site

cd "C:\Users\Aaryan Kansal\Desktop\AHA\one-page-landing-main"

npm install

npm run dev

Build:

npm run build

Output:

dist

# Deployment Notes

## Cloudflare Pages

Cloudflare Pages can deploy the React/Vite static site.

Settings:

Build command: \1

Output directory: \1

Node version: \1

Branch: \1

## Streamlit

The Streamlit app cannot be deployed as a normal Cloudflare Pages static site.

Recommended hosting options for Streamlit:

Streamlit Community Cloud

Render

Railway

Hugging Face Spaces

VPS

Cloud Run

# Important Replacement Items Before Final Launch

Replace:

WhatsApp placeholder number: \1

Any placeholder social links

Backend lead API/CRM integration

Final production hosting decision for Streamlit

Optional improvements:

Add real AHA logo asset if available

Add actual product images/videos

Add real backend lead storage

Add server-side Meta Conversion API

Add Google Analytics/GA4 ID

Add form validation and phone formatting

Add admin lead dashboard

Recent major commits:

\1 Initial AHA Automobiles website

\1 Redesign premium brand-specific UI

\1 Add Meta test event code payload

\1 Clean brand logos and align dashboard styling

\1 Add premium Streamlit compatibility dashboard

\1 Upgrade premium automotive UI

\1 Integrate AHA funnel into Streamlit UI

\1 Add UTM-aware Streamlit funnel personalization

# Final Current Status

The AHA project now has:

A React/Vite marketing funnel suitable for static deployment

A premium Streamlit compatibility dashboard as the main demo direction

Dynamic brand-specific content

AHA/NexCruise product information

Compatibility checker logic

Lead capture funnel

WhatsApp CTA

Mini game

FAQ and feature sections

Meta Pixel/event planning

UTM-based campaign personalization

GitHub integration with all changes pushed to \1

The latest project state is pushed to:

https://github.com/aaryan1107/ahalandingpage

# Commit Timeline

| Commit | Work shipped |
| --- | --- |
| 84766ef | Initial AHA Automobiles website |
| 7726814 | Premium brand-specific React UI redesign |
| d6fbf30 | Meta test event code payload |
| ef88c78 | Clean brand logos and dashboard styling |
| afc5e74 | Premium Streamlit compatibility dashboard |
| e68878b | Automotive UI upgrade |
| 20cc7a7 | AHA funnel integrated into Streamlit |
| c2151eb | UTM-aware Streamlit funnel personalization |
| b3c1d6b | Markdown project report |